# Extended-Release Minoxidil Project Overview

# Extended-Release Minoxidil

Lipid Matrix Formulation for Hair Loss Treatment

## The Opportunity

Develop a lipid matrix extended-release oral minoxidil product using 503A/503B compounding pharmacy pathway. Our formulation uses a fundamentally different technology than Veradermics' patented HPMC gel matrix, providing strong freedom-to-operate while offering patients an effective, safer alternative to immediate-release minoxidil.

8.5 mg

Dose (BID)

6-10 ng/mL

Target Cmax

$8-21K

Dev. Cost (no animal)

8-10 weeks

To First Patient

### Document Contents

- Why This Works

- Technical Approach

- Legal Strategy

- Execution Roadmap

- Costs & Budget

- Detailed Documents

## 1. Why This Works

### The Clinical Opportunity

Oral minoxidil for hair loss is already proven effective:

| Study | Patients | Response Rate | Safety |
| --- | --- | --- | --- |
| Vano-Galvan 2021 | 1,404 | 98.3% continued treatment | No serious adverse events |
| Jimenez-Cauhe 2020 | 442 | 70-100% | Well-tolerated |
| Randolph & Tosti 2021 | 634 (review) | "Effective treatment" | "Well-tolerated" |

### The Problem with IR Minoxidil

Immediate-release minoxidil at 5mg produces Cmax of ~22 ng/mL, exceeding the cardiac activity threshold (~20 ng/mL). This causes side effects:

- Tachycardia (rapid heart rate)

- Hypotension (low blood pressure)

- Fluid retention

Solution: Extended-release formulation reduces peak levels while maintaining therapeutic exposure.

### The PK Targets

| Parameter | Target | Rationale |
| --- | --- | --- |
| Cmax | 6-10 ng/mL | Below cardiac threshold (20 ng/mL), above hair growth threshold (1.62 ng/mL) |
| Tmax | 2-4 hours | Delayed peak reduces side effects |
| Duration >1.62 ng/mL | >8 hours | Sustained therapeutic coverage |

## 2. Technical Approach: Lipid Matrix

#### Veradermics (Patented)

Technology: HPMC gel matrix

- Hydrophilic polymer

- Swells in water (2-4x volume)

- Forms viscous gel layer

- Drug diffuses through gel

Release modifier: HPMC K4M, K200M (50-80% w/w)

#### Our Approach (Lipid Matrix)

Technology: Lipid matrix (Compritol/Precirol)

- Hydrophobic lipids

- Does NOT swell

- NO gel formation

- Drug releases via erosion/pore diffusion

Release modifier: Glyceryl behenate, glyceryl palmitostearate

#### Why Lipid Matrix?

- Strongest patent defense - Lipids are NOT cellulose derivatives; completely different chemistry

- Simple manufacturing - Melt granulation with standard equipment

- Lower cost - Cheaper excipients, simpler process

- Established technology - Compritol/Precirol used for 30+ years

### Formulation Summary

| Component | Amount | Function |
| --- | --- | --- |
| Minoxidil USP | 8.5 mg (3.4%) | Active pharmaceutical ingredient |
| Compritol 888 ATO | 112.5 mg (45%) | Primary lipid matrix former |
| Precirol ATO 5 | 30 mg (12%) | Secondary lipid (modulates release) |
| PEG 6000 | 12.5 mg (5%) | Pore former |
| MCC, Lactose, etc. | 81.25 mg (32.5%) | Fillers, glidant, lubricant |
| Total | 250 mg |  |

Dosing: One 8.5 mg capsule/tablet twice daily (q12h) = 17 mg total daily dose

### Target Dissolution Profile

| Time | Target Release | Acceptable Range |
| --- | --- | --- |
| 1 hour | 15-20% | 10-25% |
| 4 hours | 40-50% | 35-55% |
| 8 hours | 65-75% | 60-80% |
| 12 hours | >80% | >75% |

## 3. Legal Strategy

### Patent Landscape

| Patent | Owner | Technology | Dose Range | Risk to Us |
| --- | --- | --- | --- | --- |
| US12268688B2 | Veradermics | HPMC gel matrix ER | 3.5-20 mg | LOW (different tech) |
| US10226462B2 | Samson Clinical | Immediate-release only | 0.1-0.49 mg | LOW (ER, different dose) |
| Our Product | N/A | Lipid matrix ER | 8.5 mg (x2) | N/A |

#### Two-Pronged Defense Strategy

Prong 1: Non-Infringement

- Lipids are NOT "release modifiers" as defined in Veradermics' specification

- Different chemical class (glycerides vs. cellulose ethers)

- Different release mechanism (erosion vs. gel diffusion)

- No gel formation, no swelling - fundamentally different behavior

Prong 2: Patent Invalidity (IPR)

- Prior art IR minoxidil achieves the claimed PK parameters (Fleishaker 1989)

- Oral minoxidil for hair loss was known (1,400+ patients pre-2022)

- Making ER from known IR drug is routine optimization (KSR v. Teleflex)

- No unexpected results - ER reducing Cmax is the definition of ER

### Condensed Claim Chart: Our Formulation vs. Veradermics Claims

| Veradermics Claim Element | Our Lipid Matrix | Status |
| --- | --- | --- |
| "Modified release pharmaceutical formulation" | Yes - extended release | MEETS (broadly) |
| "Release modifier" (spec: HPMC, cellulose derivatives) | Lipids (Compritol/Precirol) - NOT cellulose | DOES NOT MEET |
| "Release modifier at 50-80% w/w" (Claim 12) | Lipid at 57% - but different chemistry | DOES NOT MEET (different class) |
| "Gel-forming" / "swelling" behavior (spec) | No gel, no swelling - erosion mechanism | DOES NOT MEET |
| Cmax 0.25-20 ng/mL | Target 6-10 ng/mL | MEETS (but so does IR prior art) |
| Tmax 30-360 minutes | Target 120-240 min | MEETS (but so does IR prior art) |
| Dose 3.5-20 mg | 8.5 mg (x2 daily) | MEETS |

#### Claim Chart Summary

Non-infringement argument: We don't meet the "release modifier" limitation as defined by the specification (HPMC/cellulose derivatives). Lipids are a fundamentally different chemical class with different mechanism.

Invalidity argument: The PK parameters we "meet" (Cmax, Tmax, dose) are also met by prior art IR minoxidil, making those limitations non-novel.

Fallback if broad construction: If court construes "release modifier" broadly to include any ER technology, we pivot to invalidity + argue the "way" is different under doctrine of equivalents (no gel, no swelling).

### Key Legal Arguments

| If Veradermics Argues... | Our Response | Supporting Case Law |
| --- | --- | --- |
| "Lipids infringe under doctrine of equivalents" | Different "way" - no gel, no swelling, different mechanism | Festo v. Shoketsu; Wilson Sporting Goods |
| "No reasonable expectation of success" | 1,404 patients already successfully treated before priority date | In re O'Farrell; KSR v. Teleflex |
| "FDA label teaches away" | Warning is for hypertension, not low-dose hair loss | In re Fulton; Galderma v. Tolmar |
| "Unexpected results" | ER reducing Cmax is the textbook expected result | In re Aller; Persion v. Alvogen |

### Litigation Cost Scenarios

| Scenario | Estimated Cost | Likelihood |
| --- | --- | --- |
| No lawsuit (fly under radar / settled) | $30K-50K (IPR only) | 40% |
| Early settlement (pre-discovery) | $150K-230K | 25% |
| Settlement during litigation | $400K-800K | 20% |
| Full trial | $1.5M-2M+ | 15% |

## 4. Execution Roadmap

1

Formulation Development (Weeks 1-4)

Make test batches, run dissolution testing, iterate until profile meets spec. Cost: $2-5K

2

Analytical & QC (Weeks 2-4)

Assay (95-105%), content uniformity (AV ≤15), physical tests. Cost: $3-8K

3

Stability Testing (Weeks 4+ ongoing)

Accelerated (40°C/75% RH) and real-time stability. Need 1-month data before human use. Cost: $2-5K

4

Human PK Testing (Weeks 6-8)

Physician self-test: fasted and fed PK profiles. 9 blood draws each. Cost: $1.5-4K

5

Compounding Setup (Weeks 5-8)

Tech transfer to pharmacy, qualification batch, prescriber setup. Cost: $1-3K

#### Formal Decision Gates

| Gate | Criteria | If FAIL |
| --- | --- | --- |
| Gate 1: Dissolution | 15-25% (1h), 40-55% (4h), >75% (12h) | Reformulate; max 4 iterations |
| Gate 2: Stability | 1-month accelerated: dissolution ±10%, assay >95% | Add annealing; if still fails, evaluate MUPS |
| Gate 3: FOOD EFFECT (HARD) | Fed Cmax ≤150% of Fasted Cmax | PIVOT TO MUPS BACKUP |
| Gate 4: Human PK | Fasted Cmax 5-12 ng/mL; Tmax 1.5-5h | Adjust release rate |

Gate 3 is non-negotiable. If food effect exceeds 150%, lipid matrix is unsuitable for real-world use. Pivot immediately to MUPS.

#### Additional Milestones

- Go/No-Go #1: Dissolution meets 15-20% (1h), 40-50% (4h), >80% (12h)

- Go/No-Go #2: 1-month accelerated stability shows no significant change

- Go/No-Go #3: Human PK shows Cmax 6-10 ng/mL, Tmax 2-4h

## 5. Costs & Budget

### Development Budget (Without Animal PK)

| Item | Low | High |
| --- | --- | --- |
| Excipients & API | $500 | $1,500 |
| Dissolution testing (15-20 runs) | $1,000 | $4,000 |
| Assay & content uniformity | $500 | $2,000 |
| Human PK (bioanalytical) | $1,350 | $2,700 |
| Stability testing | $1,500 | $4,000 |
| Pharmacy tech transfer | $500 | $2,000 |
| Contingency (20%) | $1,100 | $3,200 |
| TOTAL | $6,450 | $19,400 |

### Optional Animal PK

Dog PK study (6 beagles, crossover design): $25,000-50,000

Recommended to skip in favor of human PK testing - faster, cheaper, more relevant.

## 6. Detailed Documentation

### Technical Documents

Lipid_Matrix_Formulation_Protocol.html

Complete manufacturing protocol with step-by-step instructions, troubleshooting guide

Technical

Execution_Roadmap.html

Detailed roadmap with Phase 4B human PK protocol, dissolution specs, bioanalytical specs

Execution

Final_Recommendation.html

Analysis comparing lipid matrix vs MUPS - why lipid matrix is the winner

Technical

PK_Analysis_Patent_Differentiation.html

PK thresholds, therapeutic window analysis, patent claim mapping

Technical

### Legal Documents

IPR_Petition_Draft.html

Inter Partes Review petition with claim charts, prior art analysis, litigation strategy appendix

Legal

Counter_Arguments_Master_Brief.html

Comprehensive counter-arguments to all 7 Veradermics defenses with case law

Legal

Veradermics_Steelman_Analysis.html

Adversarial analysis - Veradermics' strongest arguments and our weaknesses

Legal

FTO_Analysis_Lipid_Matrix.html

Freedom-to-operate analysis for lipid matrix approach

Legal

### Supporting Documents

Technology_Precedent_Report.html

Prior art technology survey and precedent analysis

Technical

Release_Rate_Control_Strategies.html

Options for adjusting release profile (if too fast/slow)

Technical

Lipid_Matrix_Risks.html

Technical risk assessment and mitigation strategies

Technical

### Bottom Line

A lipid matrix ER minoxidil product can be developed in 8-10 weeks for $8-21K, with strong freedom-to-operate defense against Veradermics' patent. The technology is different, the mechanism is different, and the prior art supports invalidity arguments. Combined with the proven clinical efficacy of oral minoxidil, this represents a viable path to market.

Document prepared: February 5, 2026
Status: Working Draft
All documents should be reviewed by qualified pharmaceutical scientists, regulatory experts, and patent attorneys before taking action.